Project Monthly Update Report

Project: Personalized AI-Powered Mental Health Companion (PAI-MHC)
Reporting Month: October 2025
Submission Date: October 23, 2025
Project Deadline (PoC): November 20, 2025

1. Group Details

Group Members:

- Sourav Bera

- Edwin Eldhose

- Suragani Yaswanth Sai

- Bindu Vamsi Guntupalli

- Avuthu Meenu Sree (placed – not active)

Role Allocation:

- Collaborative and dynamic allocation across all tasks.

- All members contribute to backend, ML model, and documentation as needed.

2. Project Objectives (Summary)

- Develop an AI-powered mental health companion with real-time empathetic chatbot support, emotion detection, and personalized therapy recommendations.

- Provide dashboards to visualize trends and insights.

- Implement secure, scalable backend and MLOps pipelines.

3. Achievements in October 2025

Phase 1: Discovery & Architecture (Completed)

| Task | Status | Details |
| --- | --- | --- |
| HIPAA/GDPR Data Governance & Security Checklist | Completed | Security policies, data classification, encryption, access control, compliance measures defined. |
| System Architecture Blueprint | Completed | Detailed diagram and textual explanation covering backend, AI models, databases, and MLOps. |
| Initial Cloud/Local Infrastructure Setup | Completed | Local MongoDB & PostgreSQL containers running; FastAPI backend skeleton initialized. |
| Repository & Folder Structure | Completed | Backend and ML model directories initialized with base dependencies installed. |

Phase 2: Core MVP Build (Oct 12 – Nov 8) – In Progress

Activities Initiated:

- Backend Skeleton Setup

  - FastAPI project initialized

  - Basic /chat and /emotion placeholder routes created

  - Local MongoDB and PostgreSQL containers tested for connectivity

  - Endpoints return sample responses for testing:

    - /chat → {"response": "Hello! How are you feeling today?"}

    - /emotion → {"text": "I am feeling sad", "emotion": "sad"}

- ML/AI Preparation

  - GoEmotions dataset downloaded and preprocessed

  - Dataset size and class distribution verified

  - Fine-tuning plan designed for future integration with backend

Remarks:

- Core backend structure and ML dataset preparation initiated successfully.

- Demoable work completed: backend endpoints respond with sample data, and dataset is ready for fine-tuning.

4. Work Completed (Summary)

- Backend:

  - Base FastAPI app initialized with /chat and /emotion endpoints

  - Database connections tested (MongoDB & PostgreSQL)

- ML/AI:

  - GoEmotions dataset collected and preprocessed

  - Dataset ready for fine-tuning

- Documentation:

  - Data governance/security checklist finalized

  - System architecture diagram created

5. Pending Tasks

| Task | Status |
| --- | --- |
| Backend API logic enhancement | Pending |
| ML model fine-tuning and integration | Pending |
| Phase 2 sprint planning (week-wise) | Pending |

6. Challenges / Risks

- Fine-tuning NLP models may require additional compute time.

- Synchronization of database schemas with future recommendation engine.

- Security & compliance verification will continue during full PoC development.