Project Work Submission Report

Personalized AI-Powered Mental Health Companion (PAI-MHC)
Submission Date: September 27, 2025
Project Deadline (PoC): November 20, 2025

1. Group Details and Role Allocation

Group Members:

- Sourav Bera

- Edwin Eldhose

- Suragani Yaswanth Sai

- Bindu Vamsi Guntupalli

- Avuthu Meenu Sree (placed – not active)

Note on Role Allocation:
At this stage of the project, no fixed individual roles have been assigned. All members will work collaboratively across all technical and non-technical aspects, with responsibilities distributed dynamically according to project requirements, expertise, and availability. This ensures flexibility, collective ownership, and balanced workload management during the Proof-of-Concept (PoC) phase.

2. Project Objectives

The primary aim of the PAI-MHC project is to create an accessible, personalized, and data-driven platform that bridges the gap in timely mental health support.

- Real-Time Empathetic Support: Develop an AI conversational agent capable of delivering real-time, empathetic, and context-aware emotional support.

- Multimodal Emotional Analysis: Utilize advanced NLP models to accurately detect user sentiment, tone, and emotional states from conversational data.

- Holistic Wellness Monitoring: Integrate physiological data (heart rate, sleep quality, activity) from third-party wearable devices to create a comprehensive view of user well-being.

- Personalized Intervention Recommendation: Implement a recommendation engine that suggests tailored, evidence-based therapy and wellness activities (e.g., CBT modules, guided meditation) based on combined emotional and physiological data.

- Scalable and Secure MLOps: Establish a production-ready MLOps framework for continuous integration, deployment, monitoring, and automated retraining of all AI/ML models.

- Actionable Insight Visualization: Deliver intuitive dashboards for users and professionals to track mood trends, stress indicators, and intervention effectiveness over time.

3. Real-life Problem Reference

Problem: The Global Mental Health Access and Personalization Gap

- Access and Affordability: Wait times for qualified human therapists are often months long, and private therapy is cost-prohibitive for the general population.

- Inconsistent Monitoring: Current support relies heavily on patient self-reporting during infrequent sessions, leading to recall bias and missed identification of real-time stress triggers or physiological decline (e.g., sleep loss, elevated resting heart rate).

Solution Reference: PAI-MHC directly addresses this by providing 24/7, stigma-free, on-demand support via an AI companion, complemented by objective physiological data from wearables. This creates a proactive, data-driven system for early intervention and personalized care that scales globally at a fraction of the traditional cost.

4. Literature Review (Selected References)

| Reference | Core Topic | Quality Score (1-5, 5 being highest) | Contribution to PAI-MHC |
| --- | --- | --- | --- |
| "Multimodal Machine Learning in Mental Health: A Survey of Data, Algorithms, and Challenges" | Multimodal Fusion & Predictive Analytics | 5/5 | Confirms the superior diagnostic and prognostic accuracy achieved by fusing text, speech, and physiological signals over single-modality approaches. |
| "Can I Trust This Chatbot? Assessing User Privacy in AI-Healthcare Chatbot Applications" | GDPR/HIPAA & Trustworthiness | 5/5 | Highlights the critical gaps in user data protection and compliance for AI chatbots, mandating a rigorous, security-first architecture. |
| "Randomized Trial of a Generative AI Chatbot for Mental Health Treatment (Therabot Trial)" | LLM Efficacy & Empathy | 5/5 | Provides clinical validation that fine-tuned Generative AI chatbots yield significant improvements in symptoms comparable to traditional therapy. |

5. Recent Trends & Developments

- Generative AI/LLMs in Clinical Settings: Rule-based chatbots are being replaced by LLMs capable of nuanced, context-sensitive, empathetic conversations, improving the delivery of CBT exercises and therapeutic interventions.

- Multimodal Data Fusion: Fusion of text-based emotional state with objective biometric data (HR, sleep) improves accuracy of stress/mood prediction and recommendation relevancy.

- Security and MLOps Maturity: Adoption of robust CI/CD pipelines, automated monitoring, and Security-by-Design principles, including emerging federated learning practices, is becoming standard for sensitive healthcare AI applications.

6. Methodology / Action Plan (Workflow)

A. Data Ingestion & Transformation (ETL)

- Chat Data Ingestion: User inputs captured via the React Native frontend and sent to backend microservices.

- Wearable Data Ingestion: APIs connect to third-party services (Apple Health / Google Fit) to pull HR, sleep, and activity metrics.

- Real-Time Processing: Raw data streams into Kafka, processed by lightweight consumers, and stored in MongoDB (Chat) and PostgreSQL (Biometrics / Profiles).

B. Analytical Core Processing

- NLP Pipeline: Raw chat text is fed to a fine-tuned BERT model for Sentiment Score and Emotion Tagging (e.g., anxious, neutral, frustrated).

- Biometric Processing: Physiological data is analyzed for anomalies and trends (e.g., sudden drop in sleep quality, sustained elevated resting HR).

- Multimodal Fusion: A Bayesian model combines the NLP scores and the biometric indicators to generate a single, Personalized Wellness Index (PWI).

C. Recommendation and Feedback Loop

- Recommendation Engine: The PWI triggers the recommendation engine, which queries the content library (meditations, journaling prompts, CBT exercises).

- Front-end Delivery: Suggested activities are presented on the mobile app/dashboard.

- Continuous Retraining Loop (MLOps): User engagement data (clicks, PWI changes) feeds back into the ML model via MLflow, enabling automated retraining cycles to improve personalization.

7. Data Analysis Methods

| Aspect | Technique/Model | Tool/Platform | Rationale |
| --- | --- | --- | --- |
| Sentiment Analysis | Fine-tuned BERT or RoBERTa | TensorFlow / PyTorch | High accuracy for context-specific sentiment detection in conversational text. |
| Recommendation Engine | Collaborative Filtering (Hybrid Model) | Scikit-learn, Custom Python Scripts | Combines user profile similarity with PWI state for highly relevant content suggestions. |
| Physiological Analysis | Time-Series Smoothing, Statistical Process Control (SPC) | Pandas, NumPy | Detects statistically significant deviations from a user's baseline in HR and sleep data. |
| Data Visualization | Interactive Charts / Graphs / Trends | React.js (D3.js or Recharts) | Provides longitudinal insights to users and clinicians. |
| Deployment / Monitoring | Containerization, CI/CD | Docker, Kubernetes, MLflow | Ensures reproducibility, scalability, and continuous performance tracking. |

8. Plan of Work (Gantt-style Timeline)

| Phase | Activities and Milestones | Start Date | End Date | Responsibility |
| --- | --- | --- | --- | --- |
| Phase 1: Discovery & Architecture (2 Weeks) | Finalize HIPAA/GDPR Data Governance Plan & Security Checklist | 27 Sep | 3 Oct | All Group (collaborative) |
|  | Final System Architecture Blueprint (Microservices, Databases) | 4 Oct | 11 Oct | All Group (collaborative) |
|  | Initial Cloud Infrastructure Setup (Compute, Storage) | 4 Oct | 11 Oct | All Group (collaborative) |
| Phase 2: Core MVP Build (4 Weeks) | Develop Chatbot API (Basic Request/Response) | 12 Oct | 19 Oct | All Group (collaborative) |
|  | Frontend Mobile App (Login/Chat Screen) MVP | 12 Oct | 26 Oct | All Group (collaborative) |
|  | Initial NLP Model Training and API Integration (Sentiment Detection) | 12 Oct | 26 Oct | All Group (collaborative) |
|  | PoC: Wearable Data Integration (HR/Sleep) & Data Storage | 27 Oct | 8 Nov | All Group (collaborative) |
| Phase 3: Integration & Testing (1.5 Weeks) | MVP Recommendation Engine Logic Development (Fusion + Basic Recommendation) | 9 Nov | 15 Nov | All Group (collaborative) |
|  | Final Frontend Dashboard (Visualization of PWI & Trends) | 9 Nov | 15 Nov | All Group (collaborative) |
|  | FINAL MVP DEMO & Submission Documentation | 16 Nov | 20 Nov | All Group (collaborative) |

9. Feasibility Analysis

A. Technical Feasibility

- Verdict: Highly feasible. Components (React, LLM APIs, MLOps, cloud tech) are mature; integration and compliance are the main challenge.

- Risk: Data normalization and integration across wearable APIs.

- Mitigation: Focus PoC on a single standardized platform (Google Fit / Apple Health).

B. Time Feasibility

- Verdict: Feasible for MVP by Nov 20; aggressive schedule.

- Risk: NLP model training or API mapping delays.

- Mitigation: Pre-trained BERT foundation + 2-week ML integration buffer.

C. Economic (Cost) Feasibility

- Verdict: Moderate–High cost for cloud and compute resources.

- Mitigation: Use serverless functions, spot instances, and minimal infra for MVP.

D. Operational Feasibility

- Verdict: Complex but manageable with strict protocols.

- Mitigation: MLOps pipelines ensure all deployments, data handling, and updates are traceable, auditable, and compliant.

References

- WESAD: A Multimodal Dataset for Wearable Stress and Affect Detection
Schmidt, P., Reiss, A., Duerichen, R., & Van Laerhoven, K. (2018). WESAD: A Multimodal Dataset for Wearable Stress and Affect Detection. Proceedings of the 2018 ACM International Joint Conference on Pervasive and Ubiquitous Computing (UbiComp 2018). https://doi.org/10.1145/3242969.3242985

- GoEmotions: A Dataset of Fine-Grained Emotions
Demszky, D., Movshovitz-Attias, D., Ko, J., Cowen, A., Nemade, G., & Ravi, S. (2020). GoEmotions: A Dataset of Fine-Grained Emotions. Proceedings of the 58th Annual Meeting of the Association for Computational Linguistics (ACL 2020). https://doi.org/10.18653/v1/2020.acl-main.372

- DEAP: A Database for Emotion Analysis using Physiological Signals
Koelstra, S., Mühl, C., Soleymani, M., Lee, J.-S., Yazdani, A., Ebrahimi, T., & Patras, I. (2012). DEAP: A Database for Emotion Analysis using Physiological Signals. IEEE Transactions on Affective Computing, 3(1), 18–31. https://doi.org/10.1109/T-AFFC.2011.15

- AMIGOS: A Dataset for Affect, Personality and Mood Research
Miranda-Correa, J. A., Abadi, M. K., Sebe, N., & Patras, I. (2018). AMIGOS: A Dataset for Affect, Personality and Mood Research. IEEE Transactions on Affective Computing, 12(2), 479–493.

https://ieeexplore.ieee.org/abstract/document/8554112

- Delivering Cognitive Behavior Therapy to Young Adults With a Conversational Agent (Woebot)
Fitzpatrick, K. K., Darcy, A., & Vierhile, M. (2017). Delivering Cognitive Behavior Therapy to Young Adults With Symptoms of Depression and Anxiety Using a Fully Automated Conversational Agent (Woebot): A Randomized Controlled Trial. JMIR Mental Health, 4(2), e19. https://doi.org/10.2196/mental.7785

- Multimodal Emotion Recognition: A Survey
Ramaswamy, M. P. A., & Palaniswamy, S. (2024). Multimodal Emotion Recognition: A Survey. Wiley Interdisciplinary Reviews: Data Mining and Knowledge Discovery, 14(6), e1563. https://doi.org/10.1002/widm.1563

- Empathic Conversational Agent Platform Designs and Evaluation
Sanjeewa, R., Iyer, R., Apputhurai, P., Wickramasinghe, N., & Meyer, D. (2024). Empathic Conversational Agent Platform Designs and Evaluation. Frontiers in Virtual Reality, 5, 58974. https://mental.jmir.org/2024/1/e58974